# 📊 Bright TV Data Analysis Project Plan

Timeline

🟦 Planning & Requirements
🟩 Data Preparation
🟨 Data Analysis
🟧 Recommendations
🟪 Reporting & Presentation

| Timeline | W1(6-10 July) | W2(13-17 July) | W3(20-24 July) | W4(27-31 July) |
| --- | --- | --- | --- | --- |
| 🟦 Business Requirements Understanding | 🟦🟦🟦 |  |  |  |
| 🟦 Problem Outline | 🟦🟦 |  |  |  |
| 🟩 Business Understanding | 🟦🟦🟦 |  |  |  |
| 🟩 Defining Success Measures | 🟦🟦🟦 |  |  |  |
| 🟩 Data Cleaning & Quality Checks | 🟩🟩🟩🟩🟩 |  |  |  |
| 🟩 Data Processing | 🟩🟩 |  |  |  |
| 🟨 Exploratory Data Analysis (EDA) | 🟨🟨🟨🟨 | 🟨 |  |  |
| 🟨 Data Analysis & Visualization |  | 🟨🟨🟨 |  |  |
| 🟨 Data Usage Trend Analysis |  | 🟨🟨🟨 |  |  |
| 🟨 Consumption Driver Analysis |  | 🟨🟨🟨🟨 |  |  |
| 🟨 Low Consumption Day Analysis |  | 🟨🟨 |  |  |
| 🟧 Content Recommendations |  |  | 🟧🟧🟧 |  |
| 🟧 Subscriber Growth Initiatives |  |  | 🟧🟧🟧🟧 |  |
| 🟪 Dashboard Development |  |  | 🟪🟪🟪🟪 |  |
| 🟪 Executive Presentation Build |  |  |  | 🟪🟪🟪🟪 |
| 🟪 Review & QA |  |  |  | 🟪🟪 |
| 🟪 Final Presentation Submission |  |  |  | 🟪 |